AFRICAN UNION COUNTER-TERRORISM CENTRE

AUCTC — CAERT Platform Modernization

TECHNICAL DESIGN DOCUMENT

Architecture & Future-State Design

Phase: Technical Design — No Full Implementation

| Document ID | AUCTC-CAERT-TDD-2026-001 |
| --- | --- |
| Version | 1.0 |
| Date | 26 May 2026 |
| Classification | Sensitive — Internal Use Only |
| Prerequisite | Inception Report AUCTC-CAERT-INCEPT-2026-003 |
| Target platform | PHP 8.2+ • Symfony 7.x • PostgreSQL 16 + PostGIS 3 |

# Table of Contents

1. Executive Summary

2. Future-State Architecture

3. Database Schema Design

4. ETL Architecture

5. Analytics Architecture

6. GIS Architecture

7. Security Architecture

8. Infrastructure Architecture

9. UX/UI Redesign Strategy

10. Deployment Strategy

11. Migration Strategy

12. Testing Strategy

13. Scalability Strategy

14. Sustainability Strategy

15. Appendix — ADRs

# 1. Executive Summary

This Technical Design Document (TDD) defines the future-state enterprise architecture for the CAERT platform following the Inception & Audit phase. It translates audit findings into an actionable target design covering database, ETL, analytics, GIS, security, infrastructure, and UX.

1.1 Design Objectives

Replace EOL stack (PHP 7 / Symfony 5.4) with supported, patchable platform

Establish data integrity, auditability, and institutional compliance

Enable spatial analysis (GIS) and governed analytics for analysts and decision-makers

Modernize operational workflows without disruptive service interruption

1.2 Key Architectural Decisions

| Decision | Choice | Rationale |
| --- | --- | --- |
| Primary database | PostgreSQL 16 + PostGIS 3 | Native spatial types; ACID; mature GIS; read replicas |
| Application pattern | Modular monolith → API-first Symfony 7 | Continuity with existing team skills; lower ops complexity than microservices |
| Analytics layer | Read models + materialized views + Superset (self-hosted) | Governed BI; no public Tableau |
| GIS frontend | MapLibre GL JS + institutional tile server | Open source; offline-capable; no vendor lock-in |
| Async processing | Symfony Messenger + Redis/RabbitMQ | Reliable ETL/import without HTTP timeouts |
| AuthN/AuthZ | Symfony Security + MFA + RBAC/ABAC voters | Country-scoped access; object-level control |
| Audit | Append-only audit_log + domain events | Immutable institutional traceability |

1.3 Programme Phasing (Design → Build)

| Wave | Focus | Duration |
| --- | --- | --- |
| Wave 1 | Platform, security, audit, import fix, schema baseline | 3–4 months |
| Wave 2 | API, workflow UX, analytics read models | 3–4 months |
| Wave 3 | GIS module, advanced BI, export governance | 4–6 months |
| Wave 4 | Optimization, DR drills, institutional handover | Ongoing |

# 2. Future-State Architecture

2.1 Logical Architecture

┌─────────────────────────────────────────────────────────────────┐
│  Presentation Layer                                              │
│  Web App (Twig/Stimulus) │ Analyst SPA modules │ Executive Dash  │
└───────────────────────────────┬─────────────────────────────────┘
                                │ HTTPS / JSON
┌───────────────────────────────▼─────────────────────────────────┐
│  Application Layer (Symfony 7 Modular Monolith)                  │
│  ┌─────────────┐ ┌──────────────┐ ┌───────────┐ ┌─────────────┐ │
│  │ Incident BC │ │ Workflow BC  │ │ GIS BC    │ │ Identity BC │ │
│  └──────┬──────┘ └──────┬───────┘ └─────┬─────┘ └──────┬──────┘ │
│         └────────────────┴─────────────┴──────────────┘         │
│                    Domain Services + Events                      │
│  REST API (/api/v1) │ OpenAPI │ Rate limiting │ Audit interceptor│
└───────────────────────────────┬─────────────────────────────────┘
                                │
┌───────────────────────────────▼─────────────────────────────────┐
│  Data Layer                                                      │
│  PostgreSQL+PostGIS (OLTP) │ Read Replica │ Staging (ETL)        │
│  Redis (cache/sessions)    │ Object Storage (imports/exports)    │
└───────────────────────────────┬─────────────────────────────────┘
                                │
┌───────────────────────────────▼─────────────────────────────────┐
│  Async / Integration                                             │
│  Messenger Workers: Import │ Geocode │ Report │ Notification     │
└─────────────────────────────────────────────────────────────────┘

2.2 Bounded Contexts

| Context | Responsibility | Key aggregates |
| --- | --- | --- |
| Incident Management | CRUD incidents, casualties, classification | Incident, CasualtySummary |
| Publication Workflow | Submit, review, publish, reject | PublicationRequest, ReviewDecision |
| Reference Data (MDM) | Controlled vocabularies | AttackType, TargetType, PerpetratorGroup |
| Geography & GIS | Admin boundaries, geocoding, spatial queries | Locality, GeoPoint, AdminArea |
| Analytics | Aggregates, dashboards, exports | IncidentFact (read model) |
| Identity & Access | Users, roles, country scope, MFA | UserAccount, RoleAssignment |
| Audit & Compliance | Immutable event log | AuditEntry |

2.3 Integration Points

REST API v1 for future mobile apps and inter-agency feeds (OAuth2 client credentials)

Webhook notifications on publication events (optional Phase 2)

Export to institutional document formats (PDF/XLSX) via async jobs

# 3. Database Schema Design

3.1 Design Principles

Normalize reference data; incident facts in star schema friendly to analytics

Computed casualty totals via DB generated columns or application service — single source of truth

Soft-delete + row versioning for incidents (incident_version table)

All timestamps UTC; date_attaque as canonical analytical date

PostGIS geometry column (POINT, SRID 4326) with privacy tier metadata

3.2 Core Tables (optimized from legacy all_data)

| Table | Purpose | Key columns |
| --- | --- | --- |
| incident | Primary fact (replaces all_data) | id, uuid, date_attaque, details, status, country_id, locality_id, created_by, published_at |
| incident_casualty | Normalized casualties | incident_id, category (enum), deaths, injured, missing |
| incident_classification | FKs to reference tables | incident_id, attack_type_id, target_id, perpetrator_id, means_id, space_id |
| locality | Gazetteer entry | id, name, country_id, admin_area_id, geom (POINT), precision_level |
| admin_area | Region/country/admin hierarchy | id, type, name, parent_id, geom (MULTIPOLYGON) |
| publication_review | Workflow state | incident_id, status, reviewer_id, rejection_reason, reviewed_at |
| audit_log | Append-only | id, actor_id, action, entity, entity_id, old_json, new_json, ip, at |
| import_batch | ETL tracking | id, filename, status, row_count, error_count, started_at |
| import_batch_row | Row-level validation | batch_id, row_num, status, errors_json, incident_id |

3.3 Reference Data (retain & rename legacy lookups)

Legacy tables (attaque, cible, perpetrateurs, etc.) migrate to: ref_attack_type, ref_target_type, ref_perpetrator_group, ref_attack_means, ref_attack_material, ref_recovered_material, ref_terrain_space — all with code, label_en, label_fr, active, valid_from/to.

3.4 Indexing Strategy

| Index | Columns | Use case |
| --- | --- | --- |
| idx_incident_analytics | status, date_attaque | Published incident queries |
| idx_incident_country | country_id, date_attaque DESC | Country focal dashboard |
| idx_incident_geom | GIST(geom) | Spatial queries |
| idx_audit_entity | entity, entity_id, at DESC | Audit lookup |
| idx_import_batch_status | status, started_at | ETL monitoring |

3.5 Integrity Constraints

CHECK: all casualty counts >= 0

CHECK: date_attaque <= now() + interval '1 day' (configurable tolerance)

ENUM incident_status: draft | pending_review | published | rejected | archived

FK RESTRICT on reference data; CASCADE only on import staging

# 4. ETL Architecture

4.1 Pipeline Overview

Upload (.xlsx) → Validate (schema) → Stage (import_batch_row)
    → Transform (map libelle→FK, parse dates) → Load (incident + casualties)
    → Publish report (success/errors) → Archive file (object storage)

4.2 Components

| Component | Technology | Role |
| --- | --- | --- |
| Upload endpoint | Symfony controller + Flysystem | Secure upload outside web root |
| Validation | PhpSpreadsheet + Symfony Validator | Column contract, types, required fields |
| Staging | PostgreSQL import_batch_* tables | Idempotent re-runs; error isolation |
| Worker | Messenger handler ImportBatchHandler | Async processing; no HTTP timeout |
| Idempotency | SHA-256 row hash per batch | Prevent duplicate imports |
| Scheduler | Symfony Scheduler (cron) | Nightly reconciliation, geocoding backlog |

4.2 Excel Column Contract (corrected)

| Col | Field | Validation |
| --- | --- | --- |
| A | date_attaque | Required; parse Excel date → UTC |
| C | terrain_space | FK lookup ref_terrain_space |
| D | country | FK lookup admin_area (country) |
| F | locality_name | Gazetteer match or create draft locality |
| G–AD | Classification + casualties | FK lookups; non-negative integers |

4.3 Error Handling

Partial success: valid rows committed; invalid rows in import_batch_row with errors_json

User receives downloadable error report (XLSX with row numbers and messages)

No silent null FK — fail row if reference not found (or queue for MDM review)

# 5. Analytics Architecture

5.1 Layered Analytics Model

| Layer | Description | Technology |
| --- | --- | --- |
| Operational | Real-time dashboards in app | Symfony + Chart.js / custom widgets |
| Semantic | Defined KPIs and dimensions | SQL views + documentation |
| Aggregate | Pre-computed rollups | Materialized views (refresh hourly) |
| Exploration | Ad-hoc analysis for senior analysts | Apache Superset (self-hosted) |
| Executive | High-level situational brief | Dedicated executive dashboard route |

5.2 Canonical KPIs (corrected definitions)

| KPI | Definition | Date dimension |
| --- | --- | --- |
| Total incidents | COUNT published incidents | date_attaque |
| Total deaths | SUM deaths all categories | date_attaque |
| Deaths by category | SUM by casualty category | date_attaque |
| Incidents by region | COUNT GROUP BY region | date_attaque |
| Trend MoM | Compare periods on date_attaque | date_attaque |

5.3 Materialized Views (examples)

mv_incidents_monthly_region — GROUP BY year, month, region_id
mv_casualties_by_category — JOIN incident_casualty, filter published
mv_perpetrator_activity — GROUP BY perpetrator_id, month

5.4 Export Governance

All exports require authentication + permission EXPORT_INCIDENTS

Watermark: user, timestamp, classification label

Audit log entry for every export

No public BI links — Superset behind SSO

# 6. GIS Architecture

6.1 Spatial Data Model

admin_area: MULTIPOLYGON for regions, countries, provinces (Natural Earth / AU official boundaries)

locality: POINT with precision_level enum: exact | approximate | admin_centroid | country_centroid

incident.geom: denormalized POINT copied from locality at publish time (or override with analyst pin)

classification: coordinates above admin_centroid require ROLE_GIS_SENSITIVE

6.2 Geocoding Pipeline

locality text + country → GeocodeService (Nominatim self-hosted or commercial)
    → validate within country bbox → store POINT + precision_level
    → manual analyst correction via map UI

6.3 Map UI Architecture

| Component | Choice | Notes |
| --- | --- | --- |
| Map engine | MapLibre GL JS 4 | WebGL; vector tiles |
| Tile server | Martin or pg_tileserv | Serves PostGIS layers |
| Base map | Self-hosted OSM tiles or MapTiler (institutional license) | No dependency on public CDNs in prod |
| Incident layer | Clustered points by zoom level | Color by status/category |
| Choropleth | Deaths/incidents per admin_area | Linked to analytics filters |
| Draw tools | Mapbox Draw (or MapLibre equivalent) | Analyst pin adjustment with audit |

6.4 Spatial Queries

Hotspot analysis: ST_ClusterDBSCAN on published incidents

Radius search: ST_DWithin for corridor/cross-border analysis

Within country: ST_Contains(country.geom, incident.geom) validation

# 7. Security Architecture

7.1 Defence in Depth

| Layer | Control |
| --- | --- |
| Network | TLS 1.3, WAF, IP allowlist for admin, private subnet for DB |
| Application | CSRF, rate limiting, input validation, security headers |
| Authentication | Email + password (Argon2id), MFA (TOTP) for ADMIN+ |
| Authorization | RBAC + ABAC voters (country scope, object ownership) |
| Data | Encryption at rest (DB TDE), encrypted backups, field-level classification tags |
| Audit | Append-only audit_log; SIEM export optional |

7.2 RBAC Matrix (target)

| Permission | FOCAL | REVIEWER | ANALYST | ADMIN | SUPER |
| --- | --- | --- | --- | --- | --- |
| incident.create | ✓ (own country) | ✓ | — | ✓ | ✓ |
| incident.view | ✓ (own country) | ✓ (all) | ✓ (published) | ✓ | ✓ |
| incident.publish | — | ✓ | — | ✓ | ✓ |
| incident.export | — | ✓ | ✓ | ✓ | ✓ |
| analytics.executive | — | — | ✓ | ✓ | ✓ |
| gis.precise_coords | — | — | ✓ | ✓ | ✓ |
| ref_data.manage | — | — | — | — | ✓ |
| user.manage | — | — | — | — | ✓ |

7.3 Audit Event Catalogue

AUTH_LOGIN, AUTH_LOGOUT, AUTH_FAILED, INCIDENT_CREATE, INCIDENT_UPDATE, INCIDENT_DELETE, INCIDENT_SUBMIT, INCIDENT_PUBLISH, INCIDENT_REJECT, IMPORT_START, IMPORT_COMPLETE, EXPORT_REQUEST, USER_CREATE, USER_DISABLE, REF_DATA_CHANGE

7.4 Backup & Disaster Recovery

| Tier | RPO | RTO | Method |
| --- | --- | --- | --- |
| Database | 1 hour | 4 hours | pg_dump continuous + WAL archiving to object storage |
| Application | 24 hours | 2 hours | Container images in registry; IaC redeploy |
| Files (imports) | 24 hours | 4 hours | Object storage replication |

Quarterly restore drills mandatory. Runbook documented in ops repository.

# 8. Infrastructure Architecture

8.1 Environment Topology

| Environment | Purpose | Data |
| --- | --- | --- |
| Development | Developer workstations + Docker Compose | Anonymized subset |
| Staging | Pre-production parity | Masked copy of production |
| Production | Live AUCTC operations | Full classified data |
| DR | Warm standby (optional Phase 2) | Replicated from prod |

8.2 Container Stack (recommended)

docker-compose / Kubernetes:
  app (PHP-FPM 8.2 + Symfony)
  nginx (reverse proxy)
  postgres-postgis:16-3.4
  redis:7
  worker (messenger consume)
  superset (analytics)
  martin (tile server)

8.3 CI/CD Pipeline

Git push → GitHub Actions / GitLab CI:
  composer install → phpstan → phpunit → security-check
  → docker build → deploy staging → smoke tests → manual prod approval

# 9. UX/UI Redesign Strategy

9.1 Design Principles

Role-first navigation: each persona lands on their primary task surface

Progressive disclosure: summary → detail; never 30 columns by default

Consistent FR/EN via Symfony Translation + institutional terminology glossary

Mobile-responsive for field focal points (tablet minimum)

Accessibility: WCAG 2.1 AA target for institutional compliance

9.2 Information Architecture

┌─ Focal Point ─────────────────────────────────────────┐
│ Home: My submissions (status chips) + Quick capture    │
│ Incidents | Import | Help                                │
└─────────────────────────────────────────────────────────┘
┌─ Reviewer ──────────────────────────────────────────────┐
│ Home: Validation inbox (count badge) + Recently published│
│ Inbox | All incidents | Analytics | Map                  │
└─────────────────────────────────────────────────────────┘
┌─ Executive / Analyst ───────────────────────────────────┐
│ Home: KPI cards + regional map + trend sparklines        │
│ Dashboard | Map | Reports | Explore (Superset)           │
└─────────────────────────────────────────────────────────┘

9.3 Key Screen Designs

| Screen | Purpose | UX improvements |
| --- | --- | --- |
| Validation Inbox | Review pending incidents | Sortable queue; bulk actions; side-by-side diff on edit |
| Incident Detail | Single incident view | Tabbed: Summary ¦ Casualties ¦ Map ¦ History ¦ Audit |
| Analytics Hub | Self-service filters | Date range on date_attaque; save views; share link (auth) |
| Map Explorer | Spatial analysis | Split view: map + filtered list; draw radius; export viewport |
| Import Wizard | Bulk load | Template download; drag-drop; progress bar; error report |
| Executive Brief | Decision support | 3–5 KPIs; regional heatmap; period comparison; PDF export |

9.4 Component Library

Migrate from Bootstrap 4/jQuery to: Bootstrap 5.3 or institutional design system; Stimulus controllers for interactivity; replace DataTables with TanStack Table or keep Omines with column presets API.

# 10. Deployment Strategy

Blue/green or rolling deployment via container orchestration

Database migrations via Doctrine — backward-compatible expand/contract pattern

Feature flags (Symfony) for GIS and new analytics modules

Maintenance window only for major DB schema cutovers

Automated smoke tests post-deploy: login, list incidents, one chart endpoint

# 11. Migration Strategy

11.1 Data Migration (MySQL → PostgreSQL)

Phase A: Schema creation on PostgreSQL
Phase B: ETL script all_data → incident + incident_casualty
Phase C: Reference data migration with code mapping
Phase D: Geocode localities (batch job)
Phase E: Parallel run (read-only compare counts)
Phase F: Cutover weekend (freeze writes, final sync, DNS switch)

11.2 Application Migration

Wave 1: Symfony 7 on PostgreSQL with legacy-compatible views if needed

Wave 2: Introduce new tables/API alongside; deprecate all_data direct access

Wave 3: Remove legacy paths; archive MySQL

11.3 Rollback Plan

Maintain MySQL read-only snapshot for 30 days post-cutover. DNS revert procedure documented. No destructive migration without verified backup.

# 12. Testing Strategy

| Level | Scope | Tools |
| --- | --- | --- |
| Unit | Domain services, validators, calculators | PHPUnit |
| Integration | Repositories, migrations, import pipeline | PHPUnit + test DB |
| API | REST contract | PHPUnit + OpenAPI schema validation |
| Security | AuthZ matrix, public endpoint scan | PHPUnit + OWASP ZAP (staging) |
| E2E | Critical workflows | Panther or Playwright |
| Performance | DataTable, map cluster, import 1000 rows | k6 or Apache Bench |
| UAT | Analyst/focal acceptance | Institutional test scripts |

Coverage target: ≥80% on domain services; 100% on security voters and import validators.

# 13. Scalability Strategy

| Concern | Threshold | Mitigation |
| --- | --- | --- |
| Incident volume | 100K+ records | Partitioning by year; archival policy; read replica |
| Concurrent analysts | 50+ simultaneous | Redis session; DB connection pooling; CDN for static |
| Import volume | 10K rows/file | Async Messenger; batch inserts; staging tables |
| Map tiles | High zoom traffic | Martin cache; CDN for tiles |
| Analytics queries | Heavy aggregations | Materialized views; Superset async queries |

Horizontal scaling: stateless app containers behind load balancer; sticky sessions avoided via Redis session store.

# 14. Sustainability Strategy

14.1 Institutional Ownership

Runbooks for deploy, backup restore, import failure, security incident

Architecture Decision Records (ADR) in docs/adr/

Quarterly dependency audit (composer audit, npm audit)

Annual penetration test by accredited provider

14.2 Team & Training

Symfony/PostgreSQL/PostGIS training for maintainers

GIS analyst training for map tools and coordinate classification policy

Knowledge transfer sessions at end of each wave

14.3 Technology Lifecycle

| Component | Review cycle | Action |
| --- | --- | --- |
| PHP / Symfony | Annual | Stay on active LTS; plan upgrade 6 months before EOL |
| PostgreSQL | Annual | Minor version upgrades in staging first |
| PostGIS | Annual | Follow PostgreSQL compatibility matrix |
| Front-end deps | Quarterly | npm audit fix; major upgrades in dedicated sprint |

# Appendix — Architecture Decision Records (Summary)

| ADR | Decision | Status |
| --- | --- | --- |
| ADR-001 | PostgreSQL + PostGIS over MySQL spatial | Proposed |
| ADR-002 | Modular monolith over microservices | Accepted |
| ADR-003 | date_attaque as canonical analytics dimension | Accepted |
| ADR-004 | Append-only audit_log over application logging only | Accepted |
| ADR-005 | Self-hosted Superset over Tableau Public | Proposed |
| ADR-006 | Symfony Messenger for async ETL | Accepted |
| ADR-007 | MapLibre + Martin over Google Maps | Proposed |

— End of Technical Design Document v1.0 — 26 May 2026